# Plan a real small project end-to-end — Project Workbook

Capstone project for “Project Management for Beginners” · Business · Beginner-friendly · Skillnaija (free course, verifiable certificate)

Pass mark: 65% · Submit at www.skillnaija.org → the course → “Submit your project”

# How to use this workbook

Certificates on Skillnaija are earned by passing this project, not by finishing the lessons. This workbook is the whole brief in one file so you never have to search for what is required.

- Work through every step below and write your answers under it (type here, or print and write by hand, then photograph).

- Keep evidence as you go: photos, screenshots, spreadsheets, receipts, links. Tick the evidence checklist before you submit.

- Score yourself against the rubric at the end. If you would not give yourself the pass mark, improve the weak part first — you can only resubmit after a fail, not after a pass.

- Then upload this workbook (and your evidence) to Google Drive, make the link PUBLIC using the steps at the end, and paste the link into the submission box together with your write-up.

# Your brief — what to submit

A single shareable link (Google Drive folder or a Google Sheet) containing your one-page charter, WBS, timeline/Gantt and risk register, PLUS a link to your live Trello board (or board tab in the Sheet) showing the To Do / Doing / Done columns with your tasks as cards. Make sure all links are set to 'anyone with the link can view'.

# What to do, step by step

## Step 1 of 6

Choose one real, small project you can actually scope — for example: launch a small Instagram/WhatsApp shop, organise a community or church event for 100+ guests, set up a provisions store, run a 4-week content campaign, or build a simple website for a local business. Pick something concrete with a clear deliverable and a deadline within a few weeks.

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

## Step 2 of 6

Write a one-page PROJECT CHARTER that states: the project name and one-line goal, why you're doing it, the budget in naira (₦) and the deadline, what is clearly IN scope and OUT of scope, the sponsor/key stakeholders, and the success criteria (how you'll know it's done well).

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

## Step 3 of 6

Build a WORK BREAKDOWN STRUCTURE (WBS): break the project into 3–5 major chunks, and under each chunk list specific, ownable tasks (each finishable in roughly half a day to two days with a clear 'done').

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

## Step 4 of 6

Create a TIMELINE / simple Gantt in a Google Sheet: list the tasks down the side and weeks/days across the top, shade when each task runs, mark the dependencies (what must finish before what), and add realistic buffer for Nigerian frictions like NEPA, supplier or fuel delays.

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

## Step 5 of 6

Write a RISK LIST (risk register) of at least 5 risks, each with likelihood (H/M/L), impact (H/M/L), a response (Avoid/Reduce/Transfer/Accept), and an owner — plus a short stakeholder note on who you'll keep close.

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

## Step 6 of 6

Set up a LIVE TRACKING BOARD in Trello (or a Sheet) with To Do / Doing / Done columns and your WBS tasks added as cards, then share a public/viewable link to it (and to your Sheet) as your submission.

Your work:

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

Evidence for this step (file name, photo, link):

_____________________________________________________________________

_____________________________________________________________________

# Evidence checklist — tick before you submit

| Evidence | Included? (✓) | Where is it (file / link / page) |
| --- | --- | --- |
| Step 1 — work and proof |  |  |
| Step 2 — work and proof |  |  |
| Step 3 — work and proof |  |  |
| Step 4 — work and proof |  |  |
| Step 5 — work and proof |  |  |
| Step 6 — work and proof |  |  |
| The final deliverable described in the brief |  |  |
| Your write-up (what you did, choices, what you learned) |  |  |
| Link tested in an incognito window — opens without sign-in |  |  |

# How it is graded — score yourself first

The examiner scores each criterion 0–100 and weights them as below. You need 65% overall to pass.

| Criterion | Weight | My honest score (0–100) |
| --- | --- | --- |
| Charter quality — clear goal, budget (₦) and deadline, explicit in/out scope, stakeholders and success criteria | 25% |  |
| WBS completeness — work broken into right-sized, ownable tasks with no obvious gaps (testing, approvals, handover captured) | 20% |  |
| Timeline & dependencies — realistic estimates, correct task ordering, and sensible buffer for local frictions | 20% |  |
| Risk register & stakeholders — at least 5 risks with likelihood, impact, a clear response and an owner, plus stakeholder handling | 20% |  |
| Tracking board — working Trello/Sheet board with To Do / Doing / Done columns and tasks added as cards, link viewable | 15% |  |

A useful habit: read each criterion and ask “where in my submission would an examiner SEE this?” If you cannot point to it, it is not there yet.

# Your write-up — paste this into the submission box

Keep it under 5,000 characters. Three short parts:

## 1. What I did

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

## 2. The choices I made and why

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

## 3. What I learned and what I would improve next time

_____________________________________________________________________

_____________________________________________________________________

_____________________________________________________________________

# Before you submit — make your link PUBLIC

Learners fail this project for one avoidable reason: the link they paste is private. The examiner and any employer who later views your certificate cannot “request access” — a link that asks for sign-in counts as no submission.

- Google Drive (file or folder): right-click the file → Share → under "General access" change "Restricted" to "Anyone with the link" → role "Viewer" → Copy link. Then open the link in a private/incognito window: if it asks you to sign in or "Request access", it is NOT public yet.

- Google Docs, Sheets or Slides: Share (top right) → "Anyone with the link" → Viewer → Copy link. Same incognito test.

- Dropbox: Share → Create link → make sure it says "Anyone with this link can view".

- OneDrive: Share → "Anyone with the link can view" → Copy link.

- Canva: Share → "Anyone with the link" → Can view → Copy link.

- GitHub: the repository must be Public (Settings → Danger zone → Change visibility). Private repos cannot be opened.

- YouTube or video: "Unlisted" is fine; "Private" is not. WhatsApp links and files sent by chat cannot be graded.

- Photos: put them in one Drive folder shared as above and paste the FOLDER link — not one photo per link.

Final test: paste your link into a private/incognito browser window. If the work opens with no sign-in, you are ready.

© Skill Naija LTD · www.skillnaija.org/#/project/project-management · This workbook is free; the certificate is earned.